# 4. PRIORITIZATION METHODOLOGY AND RANKING

## 4.1 Prioritization Framework

The Tog-Wajaale EACC Priority Investment Portfolio comprises six strategic projects. To ensure objective, transparent, and evidence-based prioritization, a weighted scoring methodology was developed. Projects have been ranked based on six criteria, each assigned a weight reflecting its relative importance in achieving sustainable urban development.

### 4.1.1 Scoring Criteria and Weights

| Criterion | Weight | Description | Rationale |
| --- | --- | --- | --- |
| Strategic Foundation | 25% | Projects that create the enabling conditions for other investments | Highest weight as foundation projects enable all subsequent investments |
| Economic Impact | 20% | Job creation, investment attraction, and economic growth potential | Critical for attracting investment and ensuring long-term sustainability |
| Social Impact | 20% | Benefits to vulnerable populations, quality of life improvements | Essential for inclusive development and community support |
| Feasibility & Readiness | 15% | Current stage, evidence available, implementation complexity | Important for implementation timelines and risk management |
| Catalytic Effect | 10% | Ability to unlock other investments and generate synergies | Recognizes projects that unlock additional investments |
| Environmental Sustainability | 10% | Environmental benefits and climate resilience | Important for long-term resilience and climate commitments |

### 4.1.2 Scoring Scale

| Score | Description | Interpretation |
| --- | --- | --- |
| 9-10 | Exceptional | Project strongly and comprehensively meets the criterion |
| 7-8 | Strong | Project meets the criterion well with minor gaps |
| 5-6 | Moderate | Project partially meets the criterion with notable gaps |
| 3-4 | Weak | Project marginally meets the criterion with significant gaps |
| 1-2 | Very Weak | Project does not meet the criterion |

### 4.1.3 Weight Distribution Rationale

| Weight | Rationale |
| --- | --- |
| 25% - Strategic Foundation | Highest weight because projects that create enabling conditions have the most significant and lasting impact. Without foundation projects, other investments cannot be effectively implemented. |
| 20% - Economic Impact | Economic growth is essential for attracting investment, creating jobs, and ensuring long-term sustainability. Projects with strong economic impact generate revenue and reduce dependency on external funding. |
| 20% - Social Impact | Social inclusion is a core principle of the TWUEP. Projects that benefit vulnerable populations, improve quality of life, and address migration challenges contribute to social stability and community support. |
| 15% - Feasibility & Readiness | Projects that are more ready for implementation present lower risks and can deliver benefits more quickly. This criterion recognizes the importance of practical implementation capacity. |
| 10% - Catalytic Effect | Some projects have the ability to unlock other investments and generate significant synergies. These projects create a multiplier effect that extends beyond their direct impact. |
| 10% - Environmental Sustainability | Environmental sustainability is essential for long-term resilience. Projects with environmental benefits contribute to climate action, resource efficiency, and public health. |

## 4.2 Project Scoring Matrix

| Criterion | Weight | Priority 01: Urban Expansion | Priority 02: Corridor Roads | Priority 03: FTZ & Logistics | Priority 04: Solid Waste | Priority 05: Youth Centre | Priority 06: Reception Centre |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic Foundation | 25% | 9.5 | 9.0 | 8.0 | 7.5 | 6.5 | 6.0 |
| Economic Impact | 20% | 8.0 | 7.5 | 9.5 | 6.5 | 7.0 | 5.5 |
| Social Impact | 20% | 8.0 | 7.0 | 7.5 | 8.5 | 9.0 | 9.0 |
| Feasibility & Readiness | 15% | 8.0 | 8.0 | 7.0 | 7.5 | 7.5 | 7.0 |
| Catalytic Effect | 10% | 9.0 | 8.5 | 9.5 | 7.0 | 7.5 | 6.5 |
| Environmental Sustainability | 10% | 8.5 | 8.0 | 7.0 | 9.0 | 6.0 | 5.5 |
| Weighted Score | 100% | 8.50 | 8.18 | 8.15 | 7.55 | 7.20 | 6.63 |
| Rank |  | 1 | 2 | 3 | 4 | 5 | 6 |

### 4.2.1 Detailed Score Breakdown

Priority 01: Planned Urban Expansion Programme (Score: 8.50)

| Factor | Score | Justification |
| --- | --- | --- |
| Strategic Foundation | 9.5 | Creates the spatial framework for all other investments; manages 12.6-fold population growth |
| Economic Impact | 8.0 | Enables economic development through serviced land; supports 5,000+ housing units |
| Social Impact | 8.0 | Provides housing and services for growing population; prevents informal settlements |
| Feasibility & Readiness | 8.0 | TWUEP framework in place; expansion boundary mapped; medium-growth scenario selected |
| Catalytic Effect | 9.0 | Unlocks potential for FTZ, housing, and commercial development |
| Environmental Sustainability | 8.5 | Incorporates green spaces (15%+ of urban area); climate-resilient zoning |

Priority 02: Corridor & Arterial Road Upgrade (Score: 8.18)

| Factor | Score | Justification |
| --- | --- | --- |
| Strategic Foundation | 9.0 | Essential for access to all other investments; provides critical mobility |
| Economic Impact | 7.5 | Enables trade facilitation; reduces transport costs; ~900 construction jobs |
| Social Impact | 7.0 | Improves safety; reduces travel time; enhances access to services |
| Feasibility & Readiness | 8.0 | Road network mapped; flood-risk zones identified; indicative cost estimate available |
| Catalytic Effect | 8.5 | Enables trade and economic activity; supports FTZ access |
| Environmental Sustainability | 8.0 | Climate-resilient drainage; flood risk reduction; green buffers |

Priority 03: Inland Special Trade Zone & Logistics Hub (Score: 8.15)

| Factor | Score | Justification |
| --- | --- | --- |
| Strategic Foundation | 8.0 | Leverages strategic location on Berbera corridor; requires foundation and connectivity |
| Economic Impact | 9.5 | Largest economic impact (~6,000 jobs; USD 500M+ trade; USD 50M+ tax revenue) |
| Social Impact | 7.5 | Creates employment; supports 40% women/youth/displaced beneficiaries |
| Feasibility & Readiness | 7.0 | Informal FTZ operating since 2015; indicative site identified; PPP structure needed |
| Catalytic Effect | 9.5 | Attracts private investment and anchor tenants; catalytic for regional trade |
| Environmental Sustainability | 7.0 | Green building standards; requires ESIA |

Priority 04: Solid Waste Management System (Score: 7.55)

| Factor | Score | Justification |
| --- | --- | --- |
| Strategic Foundation | 7.5 | Essential public service; supports urban livability |
| Economic Impact | 6.5 | Limited direct economic impact; supports public health and productivity |
| Social Impact | 8.5 | Improves quality of life for all residents; public health benefits |
| Feasibility & Readiness | 7.5 | Relatively low-cost, high-impact investment; indicative site identified |
| Catalytic Effect | 7.0 | Supports urban expansion and industrial development |
| Environmental Sustainability | 9.0 | Direct environmental benefits; reduced pollution; climate action |

Priority 05: Youth Skills, Enterprise & Migration Centre (Score: 7.20)

| Factor | Score | Justification |
| --- | --- | --- |
| Strategic Foundation | 6.5 | Builds human capital; supports workforce development |
| Economic Impact | 7.0 | Builds workforce for FTZ; supports entrepreneurship |
| Social Impact | 9.0 | Addresses youth unemployment and irregular migration; high social impact |
| Feasibility & Readiness | 7.5 | Leverages existing programmes (IGAD RMF, Cities Alliance); indicative cost available |
| Catalytic Effect | 7.5 | Supports FTZ workforce development; builds local capacity |
| Environmental Sustainability | 6.0 | Limited direct environmental impact |

Priority 06: Reception & Reintegration Centre (Score: 6.63)

| Factor | Score | Justification |
| --- | --- | --- |
| Strategic Foundation | 6.0 | Supports social protection; complements other investments |
| Economic Impact | 5.5 | Limited direct economic impact; supports social stability |
| Social Impact | 9.0 | Addresses needs of vulnerable returnees; high social impact |
| Feasibility & Readiness | 7.0 | Leverages IOM MRC and IGAD RMF programmes; indicative cost available |
| Catalytic Effect | 6.5 | Complements Youth Centre and other investments |
| Environmental Sustainability | 5.5 | Limited direct environmental impact |

## 4.3 Ranking Summary

| Rank | Priority | Project | Investment (USD) | Weighted Score | Classification |
| --- | --- | --- | --- | --- | --- |
| 1 | Priority 01 | Planned Urban Expansion Programme | 63,000,000 | 8.50 | Foundation |
| 2 | Priority 02 | Corridor & Arterial Road Upgrade | 40,000,000 | 8.18 | Connectivity |
| 3 | Priority 03 | Inland Special Trade Zone & Logistics Hub | 250,000,000 | 8.15 | Economic Engine |
| 4 | Priority 04 | Solid Waste Management System | 10,000,000 | 7.55 | Livability |
| 5 | Priority 05 | Youth Skills, Enterprise & Migration Centre | 10,000,000 | 7.20 | Human Capital |
| 6 | Priority 06 | Reception & Reintegration Centre | 7,000,000 | 6.63 | Social Protection |

## 4.4 Classification System

| Classification | Description | Projects | Rationale |
| --- | --- | --- | --- |
| Foundation | Creates the enabling conditions for all other investments | Priority 01 | Provides serviced land, housing, and infrastructure framework |
| Connectivity | Provides access and mobility for all other investments | Priority 02 | Enables access to FTZ, urban expansion, and trade corridor |
| Economic Engine | Drives growth and job creation | Priority 03 | Largest economic impact; attracts investment; creates jobs |
| Livability | Ensures environmental sustainability and quality of life | Priority 04 | Essential for public health and environmental protection |
| Human Capital | Develops the workforce and addresses social challenges | Priority 05 | Builds skills; addresses youth unemployment and migration |
| Social Protection | Supports vulnerable populations | Priority 06 | Provides essential services to returnees |

## 4.5 Detailed Ranking Rationale

### 4.5.1 Priority 01: Planned Urban Expansion Programme

Score: 8.50 | Rank: 1 | Classification: Foundation

| Factor | Score | Rationale |
| --- | --- | --- |
| Strategic Foundation | 9.5 | Creates the spatial framework and serviced land for all other investments |
| Catalytic Effect | 9.0 | Unlocks potential for FTZ, housing, and commercial development |
| Environmental Sustainability | 8.5 | Incorporates green spaces and climate-resilient zoning |

Key Justification:

This project is ranked #1 because it creates the fundamental conditions for all other investments. Without planned urban expansion, the city risks unplanned sprawl, informal settlements, and inefficient infrastructure. It provides the serviced land, roads, and utilities that enable the FTZ, housing, and social infrastructure to function effectively.

Key Benefits:

- Manages 576% population increase

- Provides 5,000+ new housing units

- Creates 100% water access and 80% sanitation coverage

- Establishes 15%+ urban green space

- Prevents informal settlement and unplanned sprawl

### 4.5.2 Priority 02: Corridor & Arterial Road Upgrade

Score: 8.18 | Rank: 2 | Classification: Connectivity

| Factor | Score | Rationale |
| --- | --- | --- |
| Strategic Foundation | 9.0 | Essential for access to all other investments |
| Catalytic Effect | 8.5 | Enables trade and economic activity |

Key Justification:

Road infrastructure is essential for connecting the FTZ to the Berbera corridor, enabling access to urban expansion areas, and facilitating trade. Without road upgrades, the economic potential of other investments cannot be realized. The project addresses immediate infrastructure deficits including unpaved roads, poor drainage, and flooding.

Key Benefits:

- 20 km of upgraded arterial roads

- 30% reduction in travel time

- 50% reduction in road accidents

- Reduced flooding on priority routes

- ~900 construction jobs

### 4.5.3 Priority 03: Inland Special Trade Zone & Logistics Hub

Score: 8.15 | Rank: 3 | Classification: Economic Engine

| Factor | Score | Rationale |
| --- | --- | --- |
| Economic Impact | 9.5 | Largest economic impact (~6,000 jobs, USD 500M+ trade) |
| Catalytic Effect | 9.5 | Attracts private investment and anchor tenants |
| Strategic Foundation | 8.0 | Leverages Tog-Wajaale's strategic location |

Key Justification:

This project delivers the largest economic impact and creates the most jobs. However, it requires the foundation created by Priority 01 (Urban Expansion) and the connectivity provided by Priority 02 (Roads). It is ranked third because it depends on the first two projects for success.

Key Benefits:

- ~6,000 direct and indirect jobs

- 100+ companies established

- USD 500 million+ annual trade

- USD 50 million+ annual tax revenue

- 5%+ contribution to city GDP

### 4.5.4 Priority 04: Solid Waste Management System

Score: 7.55 | Rank: 4 | Classification: Livability

| Factor | Score | Rationale |
| --- | --- | --- |
| Environmental Sustainability | 9.0 | Direct environmental and public health benefits |
| Social Impact | 8.5 | Improves quality of life for all residents |
| Feasibility & Readiness | 7.5 | Relatively low-cost, high-impact investment |

Key Justification:

Solid waste management is essential for public health, environmental protection, and quality of life. While it doesn't create as many jobs or generate as much economic activity as the FTZ, it is a fundamental service that enables a livable city as population grows toward 554,700.

Key Benefits:

- 90%+ waste collection coverage

- 30%+ recycling rate

- Reduced open dumping and waterway pollution

- Improved public health

- Reduced methane emissions

### 4.5.5 Priority 05: Youth Skills, Enterprise & Migration Centre

Score: 7.20 | Rank: 5 | Classification: Human Capital

| Factor | Score | Rationale |
| --- | --- | --- |
| Social Impact | 9.0 | Addresses youth unemployment and irregular migration |
| Economic Impact | 7.0 | Builds workforce for FTZ and other opportunities |
| Feasibility & Readiness | 7.5 | Leverages existing programmes (IGAD RMF, Cities Alliance) |

Key Justification:

This project addresses critical social challenges including youth unemployment and irregular migration. It builds the human capital needed for the FTZ and other economic opportunities. However, it is most effective when the FTZ is operational and can absorb trained workers.

Key Benefits:

- 5,000+ youth trained annually by 2030

- Entrepreneurship support and incubation

- Safe migration information and guidance

- Job placement services

- Reduced irregular migration

### 4.5.6 Priority 06: Reception & Reintegration Centre

Score: 6.63 | Rank: 6 | Classification: Social Protection

| Factor | Score | Rationale |
| --- | --- | --- |
| Social Impact | 9.0 | Addresses needs of vulnerable returnees |
| Feasibility & Readiness | 7.0 | Leverages existing programmes (IOM MRC, IGAD RMF) |
| Economic Impact | 5.5 | Limited direct economic impact |

Key Justification:

This project provides essential social protection for vulnerable returnees. While it has high social impact, it has limited economic impact compared to other projects. It is most effective when complemented by the Youth Centre (for skills training) and Urban Expansion (for housing).

Key Benefits:

- Dignified reception for returnees

- Psychosocial support and counselling

- Skills training and livelihood programmes

- Reintegration grants and business support

- Case management and follow-up

## 4.6 Implementation Sequencing Rationale

| Sequence | Priority | Classification | Rationale |
| --- | --- | --- | --- |
| First | Priority 01 | Foundation | Must be implemented first to create the land and framework for all other investments |
| Second | Priority 02 | Connectivity | Must follow foundation to provide access to all areas |
| Third | Priority 03 | Economic Engine | Requires foundation and connectivity to be effective |
| Fourth | Priority 04 | Livability | Can be implemented in parallel with economic engine |
| Fifth | Priority 05 | Human Capital | Best implemented as FTZ develops to provide trained workforce |
| Sixth | Priority 06 | Social Protection | Can be implemented throughout but highest impact when other systems are in place |

### 4.6.1 Sequencing Diagram

text

PHASE 1: FOUNDATION (2025-2026)

┌─────────────────────────────────────────────────────────┐

│  PRIORITY 01: PLANNED URBAN EXPANSION                  │

│  Creates the spatial framework and serviced land       │

│  Investment: USD 10,000,000 (Feasibility & Planning)   │

└─────────────────────────────────────────────────────────┘

│

▼

PHASE 2: CONNECTIVITY (2025-2026)

┌─────────────────────────────────────────────────────────┐

│  PRIORITY 02: CORRIDOR & ARTERIAL ROAD UPGRADE         │

│  Provides access and mobility                          │

│  Investment: USD 5,000,000 (Feasibility & Design)      │

└─────────────────────────────────────────────────────────┘

│

▼

PHASE 3: ECONOMIC ENGINE (2027-2030)

┌─────────────────────────────────────────────────────────┐

│  PRIORITY 03: INLAND SPECIAL TRADE ZONE & LOGISTICS HUB│

│  Drives growth and job creation                        │

│  Investment: USD 80,000,000 (Phase 1 Development)      │

└─────────────────────────────────────────────────────────┘

│

┌───────────────────────┼───────────────────────────────┐

│                       │                               │

▼                       ▼                               ▼

PHASE 4: LIVABILITY     PHASE 5: HUMAN CAPITAL          PHASE 6: SOCIAL

(2027-2028)             (2027-2028)                     PROTECTION

┌────────────────┐      ┌────────────────┐              (2028-2029)

│ PRIORITY 04:   │      │ PRIORITY 05:   │              ┌────────────────┐

│ SOLID WASTE    │      │ YOUTH CENTRE   │              │ PRIORITY 06:   │

│ MANAGEMENT     │      │                │              │ RECEPTION      │

│ Investment:    │      │ Investment:    │              │ CENTRE         │

│ USD 8,000,000  │      │ USD 8,000,000  │              │ Investment:    │

└────────────────┘      └────────────────┘              │ USD 6,000,000  │

└────────────────┘

## 4.7 Summary of Prioritization

| Rank | Priority | Project | Classification | Investment (USD) | Weighted Score | Key Strength |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Priority 01 | Planned Urban Expansion Programme | Foundation | 63,000,000 | 8.50 | Enables all other investments |
| 2 | Priority 02 | Corridor & Arterial Road Upgrade | Connectivity | 40,000,000 | 8.18 | Provides access and mobility |
| 3 | Priority 03 | Inland Special Trade Zone & Logistics Hub | Economic Engine | 250,000,000 | 8.15 | Largest economic impact |
| 4 | Priority 04 | Solid Waste Management System | Livability | 10,000,000 | 7.55 | Environmental and public health |
| 5 | Priority 05 | Youth Skills, Enterprise & Migration Centre | Human Capital | 10,000,000 | 7.20 | Addresses youth unemployment |
| 6 | Priority 06 | Reception & Reintegration Centre | Social Protection | 7,000,000 | 6.63 | Supports vulnerable returnees |

Prepared By:

Tog-Wajaale City Administration Municipality Office
Urban Expansion Team

Date: August 2026 G.C

Contact:
Mahamud Yusuf Adan – Mayor: +251 915 330528
Abdikarim Hassen Yusuf – City Manager: +251 915 074535
Shemshedin Hassen Yusuf – Project Director: +251 911 542418

Project Website: www.twuep.com.et