# 5. PRIORITY 01: PLANNED URBAN EXPANSION PROGRAMME

## 5.1 Project Overview

| Parameter | Details |
| --- | --- |
| Project Name | Tog-Wajaale Planned Urban Expansion Programme |
| Description | Phase 1 delivery of the TWUEP's planned urban expansion - serviced residential and mixed-use land, water, sanitation and green space |
| Indicative Investment | USD 63,000,000 (Birr 10,082,009,700)* |
| Sector | Urban Development & Planning |
| Project Owner | Tog-Wajaale City Administration (TWCA) |
| Current Readiness | Stage 1 of 5 (Concept) |
| Instrument Sought | Blended: grant + concessional loan + PPP |
| Ranking Rationale | Foundation - Creates the spatial framework and serviced land for all other investments; manages 12.6-fold population growth |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

## 5.2 Strategic Rationale

### 5.2.1 Population Growth Context

Tog-Wajaale's built-up area is projected to grow 12.6-fold by 2055, with population rising from 82,064 to 554,700. Without planned expansion, this growth risks repeating the overcrowded informal settlement pattern seen in the city's past growth.

| Year | Population | Built-up Area (ha) | Density (p/ha) |
| --- | --- | --- | --- |
| 1994 | 8,000 | 80 | 100.00 |
| 2007 | 14,800 | 138 | 107.25 |
| 2015 | 46,454 | 469 | 99.04 |
| 2024 | 82,064 | 711 | 115.42 |
| 2030 (Projected) | 119,000 | 1,450 | 82.07 |
| 2055 (Projected) | 554,700 | 8,990 | 61.70 |

Source: Tog-Wajaale Urban Expansion Plan (2025-2055)

### 5.2.2 Why This is Priority #1

| Reason | Description |
| --- | --- |
| Enabling Infrastructure | Provides the land and services framework for all other investments |
| Population Growth Management | Manages 576% population increase |
| Catalytic Effect | Unlocks potential for FTZ, housing, and commercial development |
| Long-term Impact | Creates foundation for 30-year urban development |
| Risk Mitigation | Prevents informal settlement and unplanned sprawl |

### 5.2.3 Urban Expansion Planning Context

Ethiopia is now among the most rapidly urbanizing countries in the world. The Ethiopia Urban Expansion Initiative has trained 18 cities in the urban expansion planning process and delivered a strong return on investment. Tog-Wajaale is part of this initiative.

| Principle | Description |
| --- | --- |
| Anticipatory Planning | Planning for future growth rather than reacting to it |
| Road Network First | Establishing a grid of arterial roads before development |
| Public Land Reservations | Reserving land for public facilities and green spaces |
| Incremental Development | Phased development matching city capacity |
| Participatory Approach | Involving stakeholders in the planning process |

### 5.2.4 Growth Scenario Selected

The Tog-Wajaale Urban Expansion Plan (TWUEP) selected the Medium-Growth Scenario as the most viable option:

| Parameter | Value |
| --- | --- |
| Population by 2055 | 554,700 |
| Urban Density by 2055 | 61.7 people per hectare |
| Urban Area by 2055 | 8,990 hectares (12.6x 2024 built-up area) |
| Annual Growth Rate | 6.4% |
| Infrastructure Investment | Modernizing existing, developing new facilities |

### 5.2.5 Key Urbanization Drivers

| Driver | Description |
| --- | --- |
| Strategic Location | Positioned on Ethio-Berbera trade corridor; proximity to Port of Berbera |
| Economic Opportunities | Free Trade Zone; cross-border trade; growing commercial sector |
| Rural-Urban Migration | Push factors (drought, land degradation); pull factors (jobs, education, healthcare) |
| Infrastructure Development | Investments in roads, utilities, and public services |
| Government Policies | Decentralization; promotion of secondary cities |
| Demographics | Youthful population (60% under 25); high natural increase |

## 5.3 Project Scope

### 5.3.1 Components Breakdown

| Component | Description | Estimated Cost (USD) | Estimated Cost (Birr)* |
| --- | --- | --- | --- |
| Planned Residential & Mixed-Use Zones | New housing and mixed-use developments | 20,000,000 | 3,200,638,000 |
| Water Supply & Sanitation Systems | Expansion of water and sanitation | 15,000,000 | 2,400,478,500 |
| Public Services & Social Infrastructure | Schools, health centres, and services | 10,000,000 | 1,600,319,000 |
| Green Spaces & Urban Parks | Parks and recreational areas | 8,000,000 | 1,280,255,200 |
| Land Readjustment & City Planning | Land management and urban planning | 10,000,000 | 1,600,319,000 |
| TOTAL |  | 63,000,000 | 10,082,009,700 |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 5.3.2 Component Details

1. Planned Residential & Mixed-Use Zones (USD 20,000,000)

| Element | Description |
| --- | --- |
| Residential Zones | Planned housing for growing population |
| Mixed-Use Development | Integrated residential and commercial |
| Affordable Housing | Housing accessible to all income levels |
| Density Planning | Appropriate density for sustainable urban form |
| Serviced Plots | Infrastructure-serviced land parcels |

Targets:

- 5,000+ new housing units

- 50,000+ new residents accommodated

- 20% affordable housing provision

2. Water Supply & Sanitation Systems (USD 15,000,000)

| Element | Description |
| --- | --- |
| Water Distribution Network | Expanded water distribution system |
| Water Treatment | Water treatment and quality assurance |
| Sewerage System | Sewage collection and treatment |
| Sanitation Facilities | Public sanitation facilities |
| Stormwater Drainage | Drainage systems for flood prevention |

Targets:

- 100% access to clean water

- 80%+ sanitation coverage

3. Public Services & Social Infrastructure (USD 10,000,000)

| Element | Description |
| --- | --- |
| Schools | Primary and secondary schools |
| Health Centres | Primary healthcare facilities |
| Community Centres | Community gathering spaces |
| Public Facilities | Government and public service facilities |

Targets:

- Universal access to education and healthcare

- Community services within walking distance

4. Green Spaces & Urban Parks (USD 8,000,000)

| Element | Description |
| --- | --- |
| Urban Parks | Public parks and recreational areas |
| Green Corridors | Green connections between areas |
| Community Gardens | Community-managed green spaces |
| Environmental Conservation | Protection of environmentally sensitive areas |

Targets:

- 15%+ of urban area as green space

- Equitable access to green spaces

5. Land Readjustment & City Planning (USD 10,000,000)

| Element | Description |
| --- | --- |
| Land Readjustment | Fair and transparent land management |
| City Planning | Urban planning and zoning |
| GIS and Mapping | Spatial data and mapping |
| Regulatory Framework | Urban planning regulations |

## 5.4 Value Creation

### 5.4.1 Expected Outcomes

| Outcome | Target |
| --- | --- |
| Projected City Population Served (2030) | 119,000 |
| New Housing Units | 5,000+ |
| Water Access | 100% access to clean water |
| Sanitation Coverage | 80%+ sanitation coverage |
| Green Spaces | 15%+ of urban area as green space |

### 5.4.2 Additional Benefits

| Benefit | Description |
| --- | --- |
| Managed Growth | Structured expansion prevents informal settlements |
| Reduced Congestion | Planned road network reduces congestion |
| Environmental Protection | Protection of environmentally sensitive areas |
| Improved Livability | Access to services, green spaces, and infrastructure |
| Economic Development | Land availability supports economic activity |
| Property Values | Planned expansion increases property values |
| Social Inclusion | Equitable access to services and opportunities |

### 5.4.3 Land Readjustment as a Key Tool

| Benefit | Description |
| --- | --- |
| Fair Participation | Landowners participate fairly in development |
| Infrastructure Financing | Land value captured for infrastructure financing |
| Efficient Land Use | More efficient and planned land use |
| Reduced Displacement | Minimizes displacement of communities |
| Community Benefits | Equitable sharing of development benefits |

## 5.5 Readiness & Bankability

| Requirement | Status | Evidence Available | Remaining Gap / Next Step |
| --- | --- | --- | --- |
| Demand & Strategic Fit | In progress | TWUEP Ch.5 population & land projections (82,064 → 119,000 by 2030); medium-growth scenario selected | Detailed Phase 1 land-use plan |
| Site / Land & Approvals | In progress | Expansion boundary and undevelopable land mapped (TWUEP Figs.1-3) | Land survey, titling and readjustment plan |
| Feasibility & Technical Design | Gap | — | Full engineering feasibility & master plan |
| Cost Estimate / BOQ | In progress | Indicative capital cost (USD 63M) | Detailed BOQ from design consultant |
| Environmental, Social & Climate Screening | Gap | Slope & hazard mapping (TWUEP Ch.4) | ESIA and resettlement action plan |
| Revenue, O&M & Delivery Model | Gap | — | Land value capture and O&M financing model |
| Procurement / Transaction Plan | Gap | — | Transaction strategy & investor sounding |

## 5.6 Delivery & Operating Model

| Element | Details |
| --- | --- |
| Project Owner / Lead | Tog-Wajaale City Administration (TWCA) |
| Delivery Structure | Public delivery with PPP components for serviced land parcels |
| Operator & O&M | Municipal planning department; private developers for serviced plots |
| Revenue / Cost Recovery | Land lease and readjustment proceeds; municipal budget allocation |
| Funding Mix | Public capital budget + donor grant/concessional debt + private co-investment in serviced plots; municipal own-source revenue supports O&M |

## 5.7 Key Synergies

| Synergy | Description |
| --- | --- |
| With Priority 02 (Corridor Upgrade) | Road network supports planned expansion areas |
| With Priority 03 (FTZ) | New housing and services for FTZ workers |
| With Priority 04 (Solid Waste) | Waste services for new expansion areas |
| With Priority 05 (Youth Centre) | Youth housing and services in expansion areas |
| With Priority 06 (Reception Centre) | Housing for returnees |

## 5.8 Top Risks & Mitigation

| Critical Risk | Mitigation / Responsible Party |
| --- | --- |
| Informal settlement encroachment ahead of servicing | Early expansion boundary enforcement; kebele-level coordination |
| Land acquisition & resettlement across expansion area | Early resettlement action plan (RAP); TWCA/regional coordination |
| Infrastructure financing gap for phased servicing | Phased delivery aligned with TWUEP implementation phases; blended finance structure |
| Inadequate infrastructure capacity | Comprehensive infrastructure planning; phased implementation |
| Market demand uncertainty | Land value capture mechanisms; phased development |
| Environmental degradation | Environmental protection measures; green infrastructure |

## 5.9 Next Steps

Priority Action: Develop a Detailed Phase 1 Land-Use Plan

| Element | Details |
| --- | --- |
| Timeline | 0-6 months |
| Responsible | Project Director / GIS & Surveying Department |
| Estimated Cost | USD 200,000 - 300,000 |
| Expected Outcome | Detailed land-use plan ready for financing and implementation |

### 5.9.1 Key Activities for Next 90 Days

| Activity | Timeline | Responsible | Expected Outcome |
| --- | --- | --- | --- |
| Review TWUEP expansion boundaries | Week 1-2 | GIS Department | Confirmed expansion areas |
| Conduct land use assessment | Week 2-4 | Urban Planning Team | Land suitability analysis |
| Develop Phase 1 land-use plan | Week 4-12 | Project Director | Detailed land-use plan |
| Engage stakeholders | Ongoing | Engagement Team | Community input and buy-in |
| Prepare feasibility study TOR | Week 4-8 | Project Director | Consultant procurement ready |

Prepared By:

Tog-Wajaale City Administration Municipality Office
Urban Expansion Team

Date: August 2026 G.C

Contact:
Mahamud Yusuf Adan – Mayor: +251 915 330528
Abdikarim Hassen Yusuf – City Manager: +251 915 074535
Shemshedin Hassen Yusuf – Project Director: +251 911 542418
Abdiwasac Khaliif Muhumed – GIS & Surveying Department

Project Website: www.twuep.com.et